# T. Y.  CSE AY 2024-25

# Project Management and Ethics

Assignment No 1_LA2

(Use Jira s/w to perform below tasks)

# Online examination and evaluation system

- Create Student exam registration and evaluation system project in Jira with template as Scrum and add 3 team members into your project.

- Create 4 Epics as

  - Creating web application for student exam form registration

  - Creating web application for online exam conduction

  - Creating web application for online evaluation system

  - Creating backend database for storing and fetching required details

- Create user stories belonging to every epic as Epic 1

- User story 1: Student exam registration form design with all components and event handling

- User story 2: Testing of application with respective validations Epic 2

- User story 3: Online exam conduction form design with all components and event handling

- User story 4: Testing of application with respective validations Epic 3

- User story 5: Online exam evaluation form design with all components and event handling

- User story 6: Testing of application with respective validations Epic 4

- User story 7: Creation of all necessary tables with respective constraints

- User story 8: Checking/Testing for different data entries

- Assign each user story to corresponding team members.

- Create sprints for every use stories and prioritize them according to your tasks. Assign time period for every user story. (For all user stories: 1 Week)

- Update the status of some user stories as To Do, In Progress or Completed according to sprints (add appropriate comments).

User story 1, 3 and 5 – In Progress

User story 2, 4,6- To Do

User story 7- Completed

- Create a bug/issue for respective user story and epic and assign to respective member.